# City Air Tracker — OpenWeather Global Cities POC Plan

This plan assigns work for a 2-developer team to build a proof-of-concept data pipeline that extracts 72h historical air pollution data for global cities, transforms it (optional scoring/ML), and loads it to parquet (and optionally Postgres).

# POC Goal

- Input: a list of global cities (city + country code; optional state/region).

- Output: data/air_pollution.parquet containing the last 72 hours of historical pollution data per city, plus an optional risk_score.

- Optional: load a SQL table in Postgres.

# Key constraints to bake in

- OpenWeather Air Pollution API is lat/lon-based; global city names require a geocoding step.

- Design for rate limits and HTTP 429 responses (throttle + retry).

- Cache raw snapshots so re-runs are reproducible and do not repeatedly hit the API.

# Developer 1 — Extract & Raw layer

Primary focus: API integration, reliability, caching, and manifests.

## A) City resolution (global disambiguation)

- Implement Direct Geocoding: input city, country_code (required), optional state.

- Use limit=5 and pick a deterministic “best” match.

- Cache geocoding responses (avoid repeated lookups).

## B) Historical air pollution extractor (last 72h)

- Create extract/openweather_air_pollution.py to fetch historical pollution for lat, lon, start, end (72h window).

- Add retries/backoff, timeouts, and explicit handling for 429 (sleep + retry).

- Add a conservative rate limiter (e.g., 50 calls/min) to stay under plan limits.

## C) Raw cache contract + manifests

- Write raw files to: data/raw/openweather/air_pollution/history/<geo_id>/<start>_<end>.json

- Write a per-run manifest: data/raw/openweather/_manifests/<run_id>.json

- Manifest fields: city, country, lat/lon, start/end, URL, status, record_count, fetched_at.

## Definition of done (Dev 1)

- A CLI run for 3+ cities produces raw JSON + manifests consistently.

- Re-run uses cache when possible (does not hammer the API).

# Developer 2 — Transform, scoring, and Load

Primary focus: data schema contract, tidy dataset, validations, scoring, and publishing outputs.

## A) Define the schema (POC contract)

Create/update docs/data_dictionary.md (or docs/contracts/air_pollution.md) with the dataset schema.

Suggested columns (one row per timestamp per city/location):

- ts (UTC timestamp), city, country, lat, lon, geo_id

- aqi and components: co, no, no2, o3, so2, nh3, pm2_5, pm10

- Derived: pm2_5_24h_avg (rolling avg), aqi_category, risk_score (rule-based first).

## B) Implement transform module

- Create transform/openweather_air_pollution_transform.py to read raw JSON and output a tidy dataframe.

- Normalize types, enforce UTC timestamps, and dedupe by (geo_id, ts).

- Add validations: non-negative pollutant values; timestamps within reasonable range; expected row counts per city (allow gaps).

- Produce a small data quality summary (missingness, row counts per city).

## C) Scoring: rule-based now, ML later

- Implement a simple explainable risk_score using AQI + PM2.5/PM10 and a few weights.

- Optional (later): make scoring pluggable (rule_based now; ml_local later). Avoid deploying a separate ML server for the first POC.

## D) Load outputs

- Write data/air_pollution.parquet.

- Optional: load to Postgres table air_pollution when USE_POSTGRES=1.

## Definition of done (Dev 2)

- Given raw cache files, transform produces a dataset parquet with the agreed schema and a score.

- Basic validations + a data quality summary exist.

# Integration tasks (lead / shared)

- Add env vars: OPENWEATHER_API_KEY, and a city list file path such as CITIES_FILE=./configs/cities.csv.

- City list format (recommended): city,country_code,state(optional).

- Add CLI flags to pipeline: --source openweather and --history-hours 72.

- Wire end-to-end: extractor returns raw file paths; transform consumes them; load publishes parquet/DB.

# Suggested 1-week plan (realistic for 2 devs)

- Day 1: Dev 1 geocoding + cache; Dev 2 dataset schema + transform stub using a saved sample response.

- Day 2–3: Dev 1 historical fetch + manifests + throttling; Dev 2 normalization + validations + parquet output.

- Day 4: Integrate end-to-end in run_pipeline.py; add 1–2 pytest tests (schema + sanity).

- Day 5: Optional Postgres load + dashboard reads parquet; update diagrams and runbook.

# Open decisions to finalize (for sizing)

- How many cities in the POC list (10 / 50 / 200)? Impacts runtime and throttling.

- Parquet-only vs Postgres required for POC? (Parquet-only is simplest.)